## Slide 1
Digidrive
Application Review meeting
October 7, 2019

## Slide 2
Agenda
Project completion and current status.
Servicing
Whatsapp, Chatbot, Mobile Apps
IVR, Call Center, Verint.
ClickPSS, SPAARC, IRIS
App dynamics
Communication
  Apigee, OCR, ADNIC, NPS
Abhishek Kumar

## Slide 3
Servicing
Customer, Partner, Affinity, Groups, Website, AEM
Application Owner: Rajdeep Chakroborty

## Slide 4
Major completed project Customer Servicing
Project | Scope | Count | Live
Log a Call | BOPS can do call logs in through Digidrive on SPAARC detail screen |  | Aug’ 19
Top-up TimeStamp | Business requirement to capture the timestamp for each financial transaction. |  | Sept’19
E-muster | Restricting BOPS to login through DigiDrive without signing in through emuster. |  | Sept 19
Manual ECS re-debit | Manual ECS redebit option for customer role |  | Sept 19
3 pager welcome kit | Download of three pager welcome kit |  | Aug’ 19
RV bonus | Download of RV Bonus |  | Aug 19
Call centre projects | 1. Agent Details in Basic Verification, 2. Nominee Details in Risk Verification, 3. Servicing Inbox, 4. Whatsapp Indicator |  | Sept 19

## Slide 5: Project under development Customer Servicing
Project | Scope | Count | UAT
Frequency | Customer will be able to change the frequency of the policy |  | UAT after Life Asia goes live
Double Data entry | Business requirement to capture the transaction detail of ULIP policy twice eg. Switch , CIPS etc. for BOPS role. |  | UAT
XIRR | Displaying XIRR to customers |  | 09 Oct 19
Transaction history for SWITCH/CIPS | Displaying detailed transaction history for switch and cips |  | WIP
IVR whatsapp | IVR whatsapp role creation and logic changes for different response. |  | SIT
Log a call phase 2 | Four CT/ST a call are build to do call login |  | SIT
Call Centre projects | 1. Renewal Pop Up, 2. Search by Spaarc ID, 3. Spaarc Call log details |  | WIP

## Slide 6: Project under development Customer Servicing
Project | Scope | Count | UAT
HUF login | Creating HUF login in the CSR login |  | WIP
Lazy Loading | Lazy loading on My policies Page |  | Planned
Insta Loan ICICI Bank | One rupee debit |  | Next Week Live
Existence verification online | Self Annuity verification for retail customer |  | Next Week Live
Loggedin section cookie for nominee | Pass the Nominee details to logged out page |  | In Pipeline
Insta SMS for switch fund details | Detailed SMS to be given to the customer |  | 
Login restriction for BOPS | To restrict the branch employee for login outside ICICI PRU network |  | In Pipeline

## Slide 7: Major completed project partner servicing
Project | Scope | Count | Live
Commission Statement | Commission summary statement to be created for advisor |  | Sept 19
Fund Performance pdf | Redesigning Fund performance Pdf |  | Sept 19
Grievance | Restructuring Grievance Page |  | Oct 19
Advisor OTP | Commission statement and client diary to be downloadable. |  | Sept 19
Whatsapp Cruz | Document Flow from OCRM to Omnidocs and call log in SPAARC |  | Sept 19

## Slide 8
Project under development partner servicing
Project | Scope | Count | UAT
Advisor Self Services | Revamping My profile page for advisors |  | Phase 3 WIP
Document download for advisor | Documents of the customer to be downloadable by titanium, platinum and gold advisor |  | SIT
Self Help | Advisor to be able to perform self help through digi drive like nominee updating, Advisor code renewal, PT-PTEC reversal/certificate |  | UAT

## Slide 9
Project under development partner servicing
Project | Scope | Count | UAT
Employer-Employer(Unit Manager) | Migrating employer to Partner Servicing |  | WIP
Top Advisor Black theme | Top advisor page should be in black |  | WIP
NCA Landing for Voitekk Integration and Eureka city Mapping | PSF need to pass the leads to different call centre. |  | SIT
Commission Statement | Commission summary statement to be created for advisor |  | UAT

## Slide 10: Major completed project Affinity
Project | Scope | Count | Live/UAT
Bulk Surrender | Bulk surrender functionality for affinity partner count 0. |  | April ’19
Bulk Freelook , Policy cancelation, Loan Cancelation | Bulk Cancelation, Free look and loan cancelation to be enabled in the Affinity portal |  | UAT
Project | Scope | Count | UAT
Bulk Claim | Enabling Bulk claim for the Affinity user. |  | UAT
Framework up gradation | Framework to be optimize for catering lager data in the portal. |  | UAT
Major project under development Affinity

## Slide 11: Major completed project Group
Project | Scope | Count | Live
Life Annuity | Capturing online verification of Annuity customer, the enhancement will help customer to do self help without visiting branch. |  | Sep 19
Digital Form | Replacing Manual claim form to digital form. |  | Sep 19
Project under development Group
Project | Scope | Count | UAT
WhatsApp Opt-in | WhatsApp Opt-in for corporate employee |  | 
Annuity Website | Portal for Annuity customers where they can |  | 

## Slide 12: Major completed project Website
Project | Scope | Count | Live
ADW backup IP for Ligo and Digidrive webservices. | Creating auto fall back for the web services of Informatica. In case of failure it will point to fall back server |  | June 19
Migration of Database from Demilitarize to corporate zone | Databases are migrated from demilitarize zone to corporate zone and the Trojan ports are replaced. |  | Aug 19

## Slide 13
Project | Scope | Count | Status
Migrating all Web Services to WAS with jdk 1.8 | Currently all the web service are hosted on web logic and older version of jdk. Migration pending |  | WIP
Unit Statement | Working on optimization of unit statement BO |  | WIP
Project under development Website

## Slide 14: Major completed project AEM
Project | Scope | Count | Live
Upgrading JDK1.8 | Upgrading jdk 1.8 in AEM production and DR |  | July19
Installation of Appdynamics | Installation of Appdynamics in AEM for monitoring |  | July 19
Compaction | Compaction done on the server reduce the server space. |  | July 19
Project | Scope | Count | Status
Upgrading AEM version | Upgrading to AEM to 6.4 |  | WIP
Project under development AEM

## Slide 15
  Whatsapp, Chatbot, Mobile apps
Application Owner: Aishwarya Bodh

## Slide 16
Major completed project
Project | Scope | Count | Live
Whatsapp: Premium receipt for multiple policy entry | 1. Premium receipt for all the policies to be sent on single reply with R, when paid of multiple policies 2. PDF sent count- 2956 till date |  | 5th May’19
Whatsapp: Instant welcome kit | Send instant welcome kit alert on whatsapp as the policy is issued, on reply with keyword “W” PDF sent count- 2627 |  | 5th April’19
Whatsapp: Employee broadcast | Send broadcast with campaigns created fro employee “Pi”, Advisor campaigns for BSC report for FY19-20 |  | April’19

## Slide 17
Project | Scope | Count | Live
Whatsapp: Claim keyword | On reply with keyword claim, send message on whatsapp for guiding the user for claims service 2. Request received count not available as Inbound Logs enabled from July 2019 |  | 10th April’19
Customer mobile app | Top customer servicing functionalities available on app specifically for customers with better UI/ UX |  | CUG- 19th July
Sales Agent bot | Sales query bot, accessible through Agency Login |  | UAT
SCB bot | SCB query bot (FAQ bot), accessible on SCB login |  | UAT
Major completed project (contd..)

## Slide 18
Project Under development
Project | Scope | Count | UAT
Customer mobile app | Analytics Tag manager, push notification, login via OTP, calendar sync, adaptive UI, OCR int. etc |  | 25th Aug 19
Advisor Onboarding app | Sales on-boarding application |  | Requirement gathering
Watson-Whatsapp Integration | Universal Bot with bot orchestration layer (along with voice capability) to cater all touch points such as WhatsApp, customer servicing bot, HR bot, RnR bot, sales query bot, etc. |  | 31st Aug 19
Advisor post-sales app | Post-sales customer servicing application and advisor servicing application. Mobile app version for digidrive module |  | WIP for UI

## Slide 19
Project | Scope | Count | UAT
Customer Unified Dashboard | Single view dashboard with all customer interaction on difference systems and its detailed logs |  | Yet to start
HR Bot on Watson | Bot to cater the employee queries related to HR policies through Watson Technology Servicing In discussion |  | WIP for FAQ
Sales Agent Service bot | Requirement needed from business |  | Yet to start
Project Under development (contd..)

## Slide 20
  IVR, Call Center, Verint.
Application Owner: Hussain Motiwala

## Slide 21
Major completed project
Project | Scope |  | Go Live Date
Visual IVR | Customers receive Visual IVR weblink via sms on opting for the same for calls from RMN |  | 19th Jun 2019
User Adoption Metrics | Value
No of users who opted in to Visual IVR | 3724
No of users who continued with normal flow | 17188
% of Opt ins | 17.8%

## Slide 22
Project Under development
Project | Scope | Count | UAT
Visual IVR | Customers to be sent Visual IVR link prior to opt in. Link to be sent only on customers 1st call for the day. Visual IVR for non RMN. |  | 
Conversational IVR | Voice IVR for RMN customers in English language |  | 16th Aug 2019
WhatsApp Opt-in on IVR | Customers have option to Opt-in and Opt-out from whatsapp service via IVR |  | In UAT : - 19th July 2019

## Slide 23
Project Under development (contd..)
Project | Scope | Count | UAT
Server Migration from Windows 2008 to 2012 | AMC with IBM for Thane Servers Acquisition and Induction of Servers Upgrade of Genesys Version from 8.1 to 8.5 |  | Planning stage
New Call Center Setup in Mumbai | All IVR related activities and support for Setup of new call Center |  | Planning stage
Conversational IVR Phase 2 | Voice IVR for all customer in English and Hindi. Addition of more use cases in IVR |  | Yet to be Initiated

## Slide 24
ClickPSS, SPAARC & IRIS
Application Owner: Chirag Kuber

## Slide 25
Major completed project CLICKPSS and SPAARC
Project | Scope | Count | Live
EIA Implementation | EIA (Electronic Insurance account) after implementing EIA process main benefit is to reduce printing cost and customer can download their Ekit from EIA account. We have transferred E-Kit on EIA account around 52K in two months. |  | June’19
Media sending on WhatsApp | To integrated with Whatsapp / Mobility , as per customer requested we are sending Ekit, Receipt, Portfolio in API response. Main benefits are customer can view pdf of ekit, receipt on their whatsApp account. |  | May’19

## Slide 26
Major completed project CLICKPSS and SPAARC (contd..)
Project | Scope | Count | Live
Email auto categorization | We have integrated Watson integration for customer email categorization, main benefit is no need manual intervention of CSE and email categorization cost will be reduce. Currently vendor charged us per mail Rs.10 so after integration with Watson we have reduced 10% cost and we are keep analyze on it. Project made live before 15days. |  | July’19
Login restriction of SPAARC for Branch ops role | Branch User cannot access spaarc if they have not marked their attendance in E-muster. To avoid misuse of other users credential. |  | July’19

## Slide 27: Project under development SPAARC/IRIS and CLICKPSS
Project | Scope | Count | UAT
Social Data Points for Complaint Management | This is integration with Artivatic to fetch social information of customer based on social data SRU team will take decision on customer complaint. |  | 30th July 19
Synchronized Claims investigation platform | We are integrating third party API for Claim investigation to check centralized investigation , it will be easy for our risk controller to investigate on particular claim no need to collect other company report as well. |  | 30th July 19
Service Request from Web services | We are making API for our partners to log a call for customer request and services in SPAARC CRM directly no need to send mail and get status of customer request and services. |  | 11th July 19

## Slide 28: Project under development SPAARC/IRIS and CLICKPSS (contd..)
28
Project | Scope | Count | UAT
SPAARC-Web2Call Integration (lead generation) | The Call back/Call transfer request from customer is logged at touch points via SPAARC and the same request(leads) is passed to W2C so that the representative could talk to customer for policy pitching. |  | 16th July 19
Auto Group communication and SPAARC closure | All group communication will be auto sent to client and accordingly call will be auto closed in SPAARC |  | 29th Aug 19
Instant full welcome kit to be sent to customer | Full ekit to be sent to customer instantly while issuance happened. |  | 31th Oct 19

## Slide 29
App Dynamic,
(Performance/ Synthetic monitoring)
Application Owner: Dhananjay Kulkarni

## Slide 30
Major completed project App Dynamic
Project | Scope | Count | Live
AppDynamics Agent installation | Appdynamic’s installed on 17 application servers in last three month. (AEM,SPAARC,GROUPS,ECAMP,WEb2CALL etc.) |  | May’19
 | DigiDrive Webserver agents |  | June’19
 | Agent installation is done (Python + synthetic agent) |  | July’19
Performance improvement activity | Monitoring of installed application |  | June’19
 | Identified the issues while the monitoring |  | May’19
 | RCA and resolution of Email camping response time |  | July’19
 | RCA and resolution of LMS DB issue |  | July’19
 | RCA and resolution of AEM 404 errors |  | July’19

## Slide 31
Major completed project App Dynamic
Project | Scope | Count | Live
Synthetic Monitoring | POC completed . |  | June’19
 | Scripting done for two flows which is belong to DigiDrive NB |  | July’19

## Slide 32: Project under development App Dynamic
Project | Scope | Count | Go Live
AppDynamics Agent installation | FrontEnd Monitoring for mobile app and browser monitoring |  | Aug’19
 | Installing of DB agents on compatible applications(ADW, Wega plus, Dedup) |  | Aug’19
Performance improvement activity | Pending issues |  | Aug’19
Synthetic Monitoring | Server Hardening and IRIS exceptoion is going on for synthetic. |  | Aug’19
 | Started scripting for synthetic monitoring and it will completed by 31 Aug 2019. |  | Aug’19

## Slide 33
Communication
Application Owner: Kedar Aradhi

## Slide 34
Major completed project communication
Project | Scope | Count | Live
Persistency Communication data analytics at Netcore | 1. Persistency communicadtion (SMS & Email) data push to Netcore (analytics) via SFTP 2. Files - Transaction dump, campaign master, Delivery report, Policy data, receipt data 3. Netcore to run the analytics and share the recommendations to business team to improve renewals (weekly/monthly) 4. Usage/Result is shown in a last slide |  | 3rd July 2019

## Slide 35
Major completed project communication (contd..)
Project | Scope | Count | Live
Voice blast automation | 1. Integration with external API (KARIX) to broad voice blast communication 2. Auto-sending interested leads to web2call for out calling 3. Usage will be known when Business team start using voice blast campaign and leads generated as part of broadcast. Broadcast plan to start in July2019 |  | 4th July 2019

## Slide 36: Project under development (contd..)
Project | Scope | Count | Live
Adding Dynamic Parameters for whatsapp | The campaigns will be accessible through whatsapp The Parameters will be passed from ecamp to sms end for attaching the components |  | UAT 1st Aug (Ecamp & SMS)
URL shortening implantation at IPRU |  |  | UAT 16th Aug
Video communication for persistency |  |  | UAT 10th Aug

## Slide 37
STO Final Derived:
Distribution of Policy Holder as per STO Algorithm
9.5 Lakh policy holders are distributed in to two groups Test 80% & Control 20%.
On 80% the campaigns will be executed as per the time suggested by Ml Algorithm.
On rest 20% campaigns to be executed as per the existing business logic.
After Month end we will analyze the incremental uplift by comparing the campaign performance on both groups
Preferred time segment | Preferred Time | June Policy Due | July Policy Due | June % | July % | Total Policy Due
Early Risers | 6am to 10am | 33,871 | 16,716 | 5% | 6% | 50,587
Morning Working Hour Openers | 10am to 2pm | 2,56,274 | 1,18,518 | 39% | 39% | 3,74,792
Evening Working Hour Opener | 2pm to 6pm | 1,02,456 | 44,042 | 16% | 15% | 1,46,498
After Work Openers | 6pm to 10pm | 2,35,057 | 1,08,981 | 36% | 36% | 3,44,038
Late Nighters | 10pm to 6am | 27,933 | 13,446 | 4% | 4% | 41,379
Total Policy Due |  | 6,55,591 | 3,01,703 | 100% | 100% | 9,57,294

## Slide 38
  Apigee, OCR, ADNIC, NPS
Application Owner: Rohit Mathur

## Slide 39
Major projects completed - Apigee
Project | Scope | Count(July-Aug) | Live
EBI - popup for premium summary | Calculating Multiple quote for different values provided | 6480 | July’19
OCR two images input | Apptracker is currently using the API to process KYC documents with two images of a single document in one API calls | 23793 | June’19
Google dialog flow design | IVR is using to call Google dialog flow API through API | Deployed in UAT | June’19
Equitas flow design | Equitas partner is live through Apigee, encryption and decryption is handling is done at apigee. Also Master handling for response consumption is handled at apigee | 1211 | June’19
NSDL Integration | Integrating with NSDL service for fetching data of new subscribers | Deployed in UAT | July’19

## Slide 40
Major projects completed – Apigee (contd..)
Project | Scope | Count(July-Aug) | Live
JWT security implementation | Adoption and usage: All the internal APIs or APIs charged for every call have JWT security on them | 60200 | April’19
Hunter API consumption through APIGEE | Fraud detection – Service integration using authentication certificate | Deployed in UAT | July,19
Load Balancing through Nginx and Apigee | Mobility, CSR, ChatBot, WhatsApp | 27000 | July’19
Flow creation for GenerateEBIDigitalPDF | Soap to Rest conversion for PDF method | 74 | July,19
QuoteAPI Java Script hosting for Adnic | Hosting javascript on Apigee to use it using an API | Deployed in UAT | August’19
Ibank online LAS API integration | Service for ICICI Loan requirement | Deployed in UAT | July,19

## Slide 41
Major projects completed – Apigee (contd..)
Project | Scope | Count(July-Aug) | Live
Debit Mandate API | Encryption and XML to JSON conversion |  | 
Request distribution for cordys and IBM and rehit for seleted app numbers | App numbers starting with OB needs to be redirected IBM after changing header. All the requests need to be logged and rehit flow design | Deployed in UAT | September’19
WhatsApp document flow | Flow for getting PPC and ClickPss documents from a mobile number | Deployed in UAT | August’19
ADW response change for mobility | Modified response structure as required by mobility team | Deployed in UAT | August’19

## Slide 42
Major projects completed – Apigee (contd..)
Project | Scope | Count(July-Aug) | Live
Negative pincode validation for partners | A service is designed for partners to check for negative pincodes | Not yet consumed by partner | August,19
Policy details with status API | Partners | 8193 | May’19
Li UPI Payment | Encryption | 166 | Aug’19
Artivatic XML to JSON for telemer | XML to JSON and JSON Mapping | Deployed in UAT | August’19

## Slide 43
Major projects completed – Apigee (contd..)
Project |  | Scope | Live
Policy details with status API | Partners | Partners 130 calls from different partners (July) | May’19
Easy Policy
Policy Bazaar
Mahindra
InstaBima
Open World Insurance Brokers Pvt Ltd
SRA Insurance Brokers Pvt Ltd
Finwizard Technology Pvt Ltd
WMG Risk Advisory and Insurance Broking Services LLP
Angel Broking
Bank Bazaar
Policyx
My Insurance Club
Platinum one
Compare Policy
ET insure
Innovage fintech
CNB insurance
Alphafront Finserv
Suvision Insurance brokers
Anandrathi wealth insurance

## Slide 44
Apigee- WIP
Project | UAT
ADW Services – Load Balancing and fallback | Ongoing
Social Scrapping – Hit multiple requests through Jmeter | Ongoing
Airtel Payments Bank Encryption Manipulation | 13th September’19
Experian internet exposed link integration | On Hold
Google Dialog flow services | In discussion
DR designing from web server | 13th September’19

## Slide 45
Major Projects completed - OCR
Project | UAT
Cancelled cheque testing | Ongoing
Financial docs testing | On going
OCR - WIP
Project | Scope | Live
KYC online OCR implementation | Unified JSON structure incoporation | June’19
String comparison API | Comparision API Integration with App tracker | August’19

## Slide 46
ADNIC - WIP
Project | UAT
Data Base and microservice design in spring boot | Low Priority
Angular JS design for application form | Low Priority
Calculator design | In UAT

## Slide 47
NPS - WIP
Project | Count | UAT
ACT 21 software installation and testing |  | 11th July,19

## Slide 48
Thank you